IAS v9.0

Interview Assessment System

Software Development Life Cycle — Complete Project Documentation

| Product IAS v9.0 | Client eTeki / Empower | Developer GVS Technologies | Date June 2026 |
| --- | --- | --- | --- |

# 1. Project Overview

IAS v9.0 is an AI-powered Interview Assessment System built for eTeki and Empower Professionals. It automates the end-to-end technical interview process from email intake to DOCX report delivery.

| Product Name | IAS v9.0 — Interview Assessment System |
| --- | --- |
| Developer | Gokul Prakash T · GVS Technologies / Digitaliotai |
| Contact | gokul1978@gmail.com · +91 9606801278 |
| Cloud URL | https://gvs-ias.onrender.com |
| GitHub | https://github.com/gokulprakasht/GVS_IAS |
| Technology | Python 3.11 · Streamlit · Anthropic Claude API · DOCX |
| Lines of Code | 14,537 lines · 866,558 bytes |
| Development | June 2026 — intensive sprint (22+ hours) |
| Licence Tiers | FREE · STARTER · PRO · ENTERPRISE |
| Motto | Innovate before you automate |

# 2. SDLC — Phase by Phase

| PHASE 1 REQUIREMENTS | Gathered from eTeki/Empower interview process. 32 features defined across 4 tiers. Competitive benchmark vs Workday, Greenhouse, Lever, SmartRecruiters. Telecom specialisation as key differentiator. |
| --- | --- |
| PHASE 2 ANALYSIS & APPROVAL | Feature gap analysis against 6 AI recruiting pillars. Stakeholder review. Product Portfolio (10-slide deck) prepared and approved. Architecture: Python/Streamlit + Claude API. |
| PHASE 3 DESIGN | UI/UX: Dark Command theme. Architecture: Single-file Streamlit + core/ modules. Data: JSON persistence. API: claude-opus-4-6. Deployment: Render (cloud) + Windows BAT (local). |
| PHASE 4 DEVELOPMENT | 14,537 lines across 8 development phases. 47 features implemented including AI question generation, email intake, Gmail Monitor, DOCX report, ATS integration, agentic recruiting, predictive analytics. |
| PHASE 5 TESTING | End-to-end: .eml upload → questions → interview → scoring → DOCX. Gmail Monitor tested. k6 load tests, Prometheus/Grafana observability. Browser compatibility verified. |
| PHASE 6 DEPLOYMENT | Cloud: Render via GitHub Actions CI/CD. Local: Windows installer. Standalone: IAS_v9_FINAL.zip. ENTERPRISE licence default. API key: Anthropic console. |
| PHASE 7 GO-LIVE | Live at gvs-ias.onrender.com. Active use: Datta Prabhu Maddikunta interview conducted. DOCX report generated. 32/32 portfolio features confirmed. |

# 3. Requirements — Approved Feature Set (32/32)

All 32 features approved by stakeholders and confirmed present in deployed IAS v9.0.

| Feature | Status | Owner | Tier |
| --- | --- | --- | --- |
| AI Question Generation | ✅ Confirmed | GVS Tech | FREE |
| Live Interview Workflow (4 steps) | ✅ Confirmed | GVS Tech | FREE |
| AI Scoring & Verdict HIRE/HOLD/DECLINE | ✅ Confirmed | GVS Tech | FREE |
| DOCX Report Generator | ✅ Confirmed | GVS Tech | FREE |
| AI Match Score (6 dimensions) | ✅ Confirmed | GVS Tech | FREE |
| Recruitment Dashboard + KPIs | ✅ Confirmed | GVS Tech | FREE |
| Industry Configuration (10 sectors) | ✅ Confirmed | GVS Tech | FREE |
| Session Auto-Save + Resume | ✅ Confirmed | GVS Tech | FREE |
| Email Intake & Auto-Parse (.eml) | ✅ Confirmed | GVS Tech | STARTER |
| Question Folder Storage (JSON+TXT) | ✅ Confirmed | GVS Tech | STARTER |
| Bulk CV Screening (50 CVs) | ✅ Confirmed | GVS Tech | STARTER |
| AI Interview Copilot (5 modes) | ✅ Confirmed | GVS Tech | PRO |
| ATS Integration (8 platforms) | ✅ Confirmed | GVS Tech | PRO |
| Enterprise Analytics + CHRO Briefing | ✅ Confirmed | GVS Tech | PRO |
| Recording Repository + AI Transcripts | ✅ Confirmed | GVS Tech | PRO |
| Benchmarking Engine | ✅ Confirmed | GVS Tech | PRO |
| Talent Marketplace | ✅ Confirmed | GVS Tech | PRO |
| SSO (Azure AD/Okta/Google) | ✅ Confirmed | GVS Tech | ENTERPRISE |
| 6-role RBAC + MFA | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Explainable AI Scoring | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Advanced Audit Trail | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Multi-tenant Data Isolation | ✅ Confirmed | GVS Tech | ENTERPRISE |
| White-label + Custom Domain | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Agentic Recruiting Pipeline | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Predictive Analytics (6M/18M) | ✅ Confirmed | GVS Tech | ENTERPRISE |
| Resume Screening (AI Pillar 1) | ✅ Confirmed | GVS Tech | FREE |
| Candidate Matching (AI Pillar 2) | ✅ Confirmed | GVS Tech | FREE |
| Interview Scheduling (AI Pillar 3) | ✅ Confirmed | GVS Tech | FREE |
| Candidate Communication (AI Pillar 4) | ✅ Confirmed | GVS Tech | FREE |
| Decision-Making (AI Pillar 5) | ✅ Confirmed | GVS Tech | FREE |
| Time-to-Hire Tracking (AI Pillar 6) | ✅ Confirmed | GVS Tech | FREE |
| Gmail Monitor + On-Demand Check | ✅ Confirmed | GVS Tech | FREE |

# 4. Testing & Acceptance Criteria

| Test Case | Result | Tester | Date |
| --- | --- | --- | --- |
| Upload .eml → auto-extract candidate | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Generate 15 questions from CV+JD | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Download Questions TXT/JSON/Answer Keys | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Step 2 Live Interview — question visible | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Answer key visible (ideal/points/rubric) | ✅ PASS | Gokul P T | 08 Jun 2026 |
| 5-star scoring slider per question | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Step 3 AI Assessment HIRE/HOLD/DECLINE | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Step 4 DOCX Report download | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Candidate folder saved | ✅ PASS | Gokul P T | 08 Jun 2026 |
| ENTERPRISE licence permanent | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Gmail Monitor Check Now button | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Pre/post check launcher (IAS_Start.bat) | ✅ PASS | Gokul P T | 08 Jun 2026 |
| Cloud deployment live (Render) | ✅ PASS | GVS Tech | 08 Jun 2026 |
| 32/32 portfolio features confirmed | ✅ PASS | GVS Tech | 08 Jun 2026 |

# 5. Deployment

## 5.1 Deployment Targets

| Environment | URL / Path | Status | Date |
| --- | --- | --- | --- |
| Cloud (Render) | https://gvs-ias.onrender.com | ✅ Live | 08 Jun 2026 |
| Local (Windows) | http://localhost:8501 | ✅ Live | 08 Jun 2026 |
| GitHub | github.com/gokulprakasht/GVS_IAS | ✅ Pushed | 08 Jun 2026 |
| Standalone ZIP | IAS_v9_FINAL.zip | ✅ Ready | 08 Jun 2026 |

## 5.2 Go-Live Checklist

☐  API key configured and validated in Settings → API Key

☐  ENTERPRISE licence applied (Settings → Licensing → Apply Licence)

☐  Gmail credentials configured for Gmail Monitor (optional)

☐  Pre-checks passing: IAS_Start.bat shows 7/7 PASS

☐  Test interview conducted and DOCX report downloaded

☐  Candidate folder created in output/candidates/

☐  Cloud URL accessible: gvs-ias.onrender.com

☐  Desktop shortcut created by INSTALL.bat

# 6. Project Sign-Off

| Developer Gokul Prakash T GVS Technologies | Role Senior Technology Executive Product Owner — IAS v9.0 | Contact gokul1978@gmail.com +91 9606801278 | Date 08 June 2026 Bangalore, India |
| --- | --- | --- | --- |

PROJECT STATUS: GO-LIVE APPROVED

IAS v9.0 is production-ready, fully deployed, and approved for client delivery.

"Innovate before you automate." — Gokul Prakash T